# Booking Core: 8 Domains vs Current Implementation

Oct 13, 2026 · @Theon

## Summary

Of the 22 building blocks in the 8 core domains, 5 are done, 7 are partly built and 10 are missing. The base that every booking needs is in place: resource types with a field schema, resources, the booking life cycle and role-based access. What is missing is everything around the booking: time slots and schedules, booking rules, pricing and payment, notification delivery, and audit.

The code also has three supporting modules that are not among the 8 domains: master data (status lists), file storage, and comments. Checked against core/models.py and the service code on 13 Oct 2026.

## Comparison table

The resource and booking basics are done; rules, money, delivery and audit are not.

| Domain | Block | Status | What exists today | What is missing |
| --- | --- | --- | --- | --- |
| 1. Booking lifecycle | Booking | Done | Booking model; create for self, guest or by staff; update, delete, my bookings, all bookings with filters | Booking reference code for customers |
| 1. Booking lifecycle | Status | Done | BOOKING_STATUS in master data (Pending, Confirmed, Cancelled, Completed); allowed changes in BOOKING_TRANSITIONS | Transitions are fixed in code, not set per resource type |
| 1. Booking lifecycle | Event | Missing | Nothing records who changed a booking and when | Booking history: created, confirmed, rescheduled, cancelled, by whom |
| 2. Availability & scheduling | TimeSlot | Partial | Free start and end times; overlap check on save; calendar API per resource per day | No slot model: fixed lengths, buffer time, capacity per slot |
| 2. Availability & scheduling | Lock | Partial | Database row lock on the resource while a booking is saved | No temporary hold while a customer fills a form or pays |
| 2. Availability & scheduling | Schedule | Missing | Not built | Opening hours, closed days, holidays, recurring availability |
| 3. Resource management | Type | Done | ResourceType with a field schema (configuration.fields); CRUD API | Nothing major |
| 3. Resource management | Resource | Done | Resource with status from master data; details checked against the type schema; CRUD API | Delete of a resource with bookings returns a server error instead of a clear message |
| 3. Resource management | Group | Missing | Not built | Groups or locations (branch, floor, room); book any resource in a group |
| 4. Booking rules | Policy | Partial | BookingPolicy model per resource type (priority, default, rules in configuration) | No API, and no rule is checked when booking (min/max length, lead time, max per user) |
| 4. Booking rules | Eligibility | Missing | Only role checks: logged in, staff, admin | Who may book which resource type (membership, user group) |
| 5. Pricing & payment | Quote | Missing | A price can only be stored as a free field in resource details | Price rules and a quote shown before booking |
| 5. Pricing & payment | Transaction | Missing | Not built | Payment record and payment gateway |
| 5. Pricing & payment | Refund | Missing | Not built | Refund on cancel, refund policy |
| 6. Identity & access | Actor | Partial | User with soft delete; a guest is saved as name, email and phone on the booking | No guest or contact record, no organisation (tenant) |
| 6. Identity & access | Role | Done | Role, Permission, UserRole, RolePermission; ADMIN, STAFF, CUSTOMER seeded; admin APIs | The API checks role codes only; permission codes are stored but not enforced |
| 6. Identity & access | Credential | Partial | Password + JWT (access, refresh, logout blacklist, token version); email OTP task in Celery | No OTP or 2FA flow in the user API; no SSO or API keys |
| 7. Notification | Event | Partial | Notification model + list API; type from master data | No booking action creates a notification |
| 7. Notification | Template | Missing | Not built | Message templates per event and language |
| 7. Notification | Channel | Partial | Socket.IO service and Celery email tasks exist | Not connected to booking events; no SMS or push; no user preferences |
| 8. Audit & analytics | AuditLog | Missing | django-simple-history is installed, but no model uses it | Change history for bookings, resources, users and roles |
| 8. Audit & analytics | Metrics | Missing | Not built | Occupancy and usage reports, booking counts, cancellation rate |

## Why the gaps matter

The biggest risk today is that bookings can be made on any time at any hour, with no rule and no trace. That is fine for a demo, not for a real customer.

- Booking lifecycle: without booking history we cannot answer "who cancelled this and when", which support and disputes need.

- Availability & scheduling: without opening hours, a customer can book a room at 3 a.m. or on a holiday. Without a hold, two people paying at the same moment can both think they got the slot.

- Resource management: without groups, a business with several branches cannot show "rooms in branch A" or let a customer book any free room.

- Booking rules: the policy table exists but nothing reads it, so limits like "max 2 hours" or "book at least 1 day ahead" cannot be set per business.

- Pricing & payment: paid industries (sports courts, salons, clinics) cannot use the system until we have prices, payment and refunds.

- Identity & access: roles work, but custom roles like Cashier have no effect, because the API does not check permission codes yet.

- Notification: customers get no confirmation or reminder, even though the socket and email services are already running.

- Audit & analytics: no change history for compliance, and no occupancy numbers for managers.

## Plan

Close the gaps in four phases: first make the current core safe to pilot, then add rules, then money, then delivery and reports.

roadmap · 4 phases, 2 gates

Phase 1 adds no new domain; it finishes what is half-built so a pilot can start. Each later phase adds one group of domains, and the two gates are the decisions in the next section.

## Decisions needed and risks

Four decisions shape the plan; the first two should be made before phase 2 starts.

| Decision | Options | Why it matters |
| --- | --- | --- |
| Multi-tenant (organisation) or one business per install? | Add an organisation to every table / keep one business per deployment | Adding it later touches every table and API |
| How time is booked | Free start and end times / fixed slots per resource type / both, set in the booking policy | Decides the TimeSlot and Schedule design |
| Payment provider | A local gateway (e.g. VNPay, MoMo) / an international one (e.g. Stripe) / offline payment only at first | Decides phase 3 scope and contracts |
| First pilot industry | Coworking / clinic / sports / salon / education | Sets which rules and price models we build first |

Risks:

- All services share one database, so a schema change in the core reaches every service at once; changes need one coordinated release.

- The storage service keeps files inside its container with no volume, so recreating the container deletes all uploaded files. This must be fixed before any real use.

- Custom roles look active in the admin screens but have no effect until permission checks are built (phase 1).